AUTOWORK.COM

Project Blueprint & Development Documentation

Multi-User Email Automation SaaS Platform

Pre-Development Blueprint  •  Version 1.1

Prepared for internal engineering team and client sign-off

Frontend: Next.js + TypeScript   |   Backend: NestJS + PostgreSQL + Prisma   |   Queue: Redis + BullMQ

CONFIDENTIAL — DRAFT FOR REVIEW

# Table of Contents

# 1. Executive Summary

Autowork.com is a multi-user, multi-organization SaaS platform for authorized email automation. Users connect approved sending accounts, import recipient data, build reusable templates with dynamic variables, and run tracked, queue-based email campaigns with real-time progress reporting.

This document is the pre-development blueprint: it consolidates the frontend build brief and the backend Software Requirements Specification (SRS) into a single reference so that (a) the build can start from a clear, shared structure, (b) any developer joining later can onboard quickly, and (c) the client has a plain-language document to review and sign off on before implementation begins.

The single most important open item — the identity of the real email provider(s) — is called out separately in Section 11 and must be confirmed by the client before the real provider adapter is built. Development starts with a fake/test provider so frontend, backend, queues and workflows can all be built and demoed in parallel.

Update (v1.1): the client has confirmed that attachment storage will use the pCloud API. The pCloud adapter should be built now, wired through the same pluggable storage-service interface described in Section 4, and configured entirely through environment variables. The client will send the actual pCloud API keys separately once the rest of the platform is complete — until the keys arrive, the adapter runs against placeholder/env-based credentials so nothing is hard-coded or blocked. See Section 11 for the exact current status of every confirmation item.

# 2. Project Overview

- Product: authorized, multi-tenant email automation platform (not a spam tool — every send goes through an authorized, connected sending account).

- Frontend: Next.js (App Router) + TypeScript + Tailwind CSS + shadcn/ui, desktop-first, inspired visually (not functionally or in branding) by pCloud's clean SaaS file-management UI.

- Backend: Node.js + NestJS + PostgreSQL (via Prisma) + Redis/BullMQ for background job processing.

- Core loop: Login → Connect account(s) → Import contacts → Build template → (optional) Attach files → Build campaign → Launch → Background workers send → Live progress + logs.

- Multi-tenant from day one: every resource is scoped to an organization; users and roles sit inside an organization.

# 3. Objectives

- Ship a production-structured platform (not a throwaway prototype) with a clean separation between frontend, backend, and the email-provider adapter layer.

- Keep the email-sending provider abstracted behind an adapter interface so the real provider can be swapped in later without reworking the UI or the campaign/queue logic.

- Support multiple authorized sending accounts per organization, with safe account selection that respects provider limits.

- Give users full visibility into campaign progress and results in real time, without needing to refresh the page.

- Produce documentation and a folder structure clear enough that a new developer can be productive within a day.

# 4. Scope of Work — v1

## 4.1 In scope

- Authentication (register, login, forgot/reset password), protected routes, RBAC (user vs. admin).

- Organization-based multi-tenancy.

- Email account connection UI + backend record-keeping (Connect / Validate / Disconnect / Disable / Delete) — provider-agnostic.

- Contacts and contact lists, with CSV / XLSX / TXT / paste import (upload → preview → column mapping → validation → duplicate detection → confirm).

- Template manager with dynamic variables (#NAME#, #FIRSTNAME#, #LASTNAME#, #EMAIL#, #PHONE#, #COMPANY#, #RANDOM#) and live preview against sample data.

- Optional attachments, stored via a pluggable storage service. CONFIRMED: the storage provider is pCloud, integrated via the pCloud API — built behind the same adapter interface so credentials are the only thing that changes when the client sends its API keys.

- Multi-step campaign builder (details → accounts → recipients → template → attachments → configuration → review → launch).

- Campaign monitoring: list view, detail view, progress bar, live counts (queued / processing / sent / failed / retrying).

- Real-time updates via Socket.IO / WebSockets (job.completed, job.failed, campaign.updated, campaign.completed).

- Automation registry (selectable automations; admin can manage definitions).

- Logs (campaign logs, execution logs, errors) with search, filters and date range.

- Settings (profile, organization, security, notifications) and an Admin Panel (users, organizations, automations, campaigns, system logs, queue/worker health, provider configuration status).

- Swagger/OpenAPI documentation for all backend endpoints; Dockerized local development.

## 4.2 Explicitly out of scope for v1 (until confirmed)

- The real email-sending provider adapter (Gmail / Microsoft 365 / SMTP / other) — built only after client confirmation. A fake/test provider stands in until then.

- Live pCloud connectivity — the adapter and integration code are built now, but cannot be tested end-to-end until the client sends the real pCloud API keys.

- Advanced sending-limit / anti-spam rule tuning specific to a provider, since those rules depend on which provider is confirmed.

# 5. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js (App Router), TypeScript, Tailwind CSS, shadcn/ui, Lucide icons, React Hook Form, Zod, TanStack Query, Zustand (only where needed), centralized Axios/fetch API client, ESLint, Prettier |
| Backend | Node.js, NestJS, PostgreSQL, Prisma ORM |
| Queue / Workers | Redis + BullMQ (separate queues for email, imports, campaigns where useful) |
| Realtime | Socket.IO / WebSockets |
| API Docs | Swagger / OpenAPI at /api/docs |
| Storage | pCloud API — CONFIRMED. Built behind a pluggable storage-service interface; API keys to be supplied by the client separately |
| Infra | Docker + docker-compose for frontend, backend, PostgreSQL, Redis, workers |

# 6. System Architecture & Folder Structure

Top-level repository layout — this is the shared map every developer should follow:

autowork/
├── frontend/                 Next.js app (App Router)
│   └── src/app, components, services, hooks, stores, types, lib, utils, constants
├── backend/                   NestJS app
│   └── src/auth, users, organizations, dashboard, accounts, contacts, imports,
│       templates, campaigns, automations, jobs, workers, attachments, storage,
│       logs, admin, common, config
├── automation-modules/email/  Provider-agnostic email adapter interface
│   └── providers/             gmail.adapter.ts, microsoft.adapter.ts, smtp.adapter.ts (added once confirmed)
├── workers/                    email.worker.ts, import.worker.ts, campaign.worker.ts
├── prisma/                     schema.prisma, migrations/, seed.ts
├── docker/                     Dockerfile.frontend, Dockerfile.backend, docker-compose.yml
└── docs/, .env.example, .gitignore, README.md

Frontend and backend each keep a clean service layer: the frontend never scatters raw fetch/axios calls inside components (everything goes through src/services/*), and the backend never sends real emails synchronously inside an HTTP request — sends only happen through the Redis/BullMQ queue and a worker.

# 7. High-Level Workflow

## 7.1 User journey

Login → Dashboard → Connect authorized email account(s) → Import contacts (CSV/Excel/TXT/paste) → Preview & validate → Create template → Insert variables (#NAME#, #COMPANY#, #RANDOM#, …) → Optional attachment → Create campaign → Select account(s) → Review → Start → Live progress → Logs/report.

## 7.2 System / execution flow

NestJS API creates jobs → Redis/BullMQ queue → Email Worker picks up job → selects an eligible sending account → loads recipient → resolves variables → builds subject/body → loads attachment → calls the Provider Adapter → sends → records the result → updates campaign counters → moves to the next job → campaign completes → results are written to logs and pushed to the UI in real time.

# 8. Module Checklist

| Module | Frontend | Backend / API | Worker / External |
| --- | --- | --- | --- |
| Authentication | Yes | Yes | — |
| Email Accounts | Yes | Yes | Provider OAuth/API |
| Contacts / Import | Yes | Yes | Import Worker |
| Templates / Variables | Yes | Yes | — |
| Attachments | Yes | Yes | Storage Provider |
| Campaigns | Yes | Yes | Queue / Worker |
| Email Automation | Yes | Yes | Email Provider |
| Logs / Realtime | Yes | Yes | Redis / WebSocket |
| Admin | Yes | Yes | — |

# 9. Development Phases & Sequence

| Phase | Contents |
| --- | --- |
| Phase 1 — Frontend | UI layout → Auth → Dashboard → Accounts → Contacts → Imports → Templates → Attachments → Campaign Builder → Logs → Admin (built with mock data first). |
| Phase 2 — Backend Foundation | NestJS → PostgreSQL → Prisma → Auth → RBAC → Organizations → Swagger → Validation → Error handling. |
| Phase 3 — Data & Files | Accounts → Contacts → Lists → Imports → Templates → Variable engine → Attachments → Storage. |
| Phase 4 — Campaigns | Campaign CRUD → Recipient mapping → Account selection → Template/attachment mapping → Validation. |
| Phase 5 — Automation | Redis → BullMQ → Workers → Email Provider Adapter (fake/test first, real once confirmed) → Execution → Logs → Retry/error handling. |
| Phase 6 — Production | Realtime → Admin → Testing → Docker → Security → Monitoring → Backups → Deployment. |

# 10. Core Data Model (minimum)

Planned Prisma models: User, Organization, Role, Permission, EmailAccount, Contact, ContactList, ContactListMember, ImportJob, Template, Attachment, Automation, AutomationVersion, Campaign, CampaignRecipient, AutomationJob, EmailExecution, ErrorLog, AuditLog, SystemSetting. Every tenant-owned table carries an organizationId so isolation between organizations is enforced at the query level, not just in the UI.

# 11. Client Confirmations — Status

## 11.1 Confirmed

| Item | Client Decision |
| --- | --- |
| Attachment storage provider | pCloud, via the pCloud API. Build the adapter and full integration now, behind the pluggable storage-service interface. |
| pCloud API keys | To be sent by the client separately, once the rest of the platform is complete. Everything else is to be built in full now — the keys are the only thing being withheld for the moment. |

## 11.2 Still pending

Everything else can and should proceed. The items below only block the real email-sending integration and must be confirmed before that specific piece is built. Until then, the platform uses a fake/test email provider so the rest of the system (UI, queues, workers, campaigns, logs, and the pCloud integration) can be built, tested and demoed normally.

- Which email provider(s) to support: Gmail / Google Workspace, Microsoft 365 / Outlook, SMTP, another provider, or more than one.

- Connection method: OAuth vs. API token vs. SMTP credentials.

- Expected account-selection / rotation behavior across multiple sending accounts (e.g., round-robin, load-based, manual).

- Permitted sending limits and campaign rules (daily/hourly caps, throttling, anti-spam constraints) as defined by the provider and the client's compliance needs.

The team will not guess the email provider or build a workaround ahead of this confirmation — the choice changes authentication, provider APIs, limits, account handling and error mapping.

# 12. Security Principles

- No secrets (OAuth secrets, API keys, refresh tokens, SMTP passwords) ever ship in frontend source code or logs.

- Access tokens, refresh tokens, passwords and other secrets are never displayed in the UI.

- HTTPS, secure sessions/tokens, password hashing, RBAC, tenant isolation, encrypted provider credentials, file validation, upload limits, rate limiting, audit logs and secure headers throughout.

# 13. Definition of Done

The core platform is considered done when authentication, tenant isolation, dashboard, accounts, contacts/imports, templates, attachments, campaigns, queue infrastructure, logs, admin and the required APIs are implemented, tested and connected end-to-end. The email integration itself is only considered done once the client-approved provider is confirmed, account connection works, jobs process correctly, variables and attachments resolve correctly, results are recorded, provider rules are respected, acceptance tests pass, and documentation is updated.

# 14. Next Steps

- Client reviews and signs off on this blueprint.

- Client confirms the remaining Section 11 items (email provider, connection method, limits) and sends the pCloud API keys when ready.

- Engineering begins Phase 1 (Frontend) and Phase 2 (Backend Foundation) in parallel, using a fake/test email provider and the pCloud adapter wired for the keys to drop in.

- Once the remaining Section 11 items are confirmed, the real email provider adapter (Phase 5) is implemented and swapped in without UI or campaign-logic changes.

Note: the actual step-by-step build instructions used to drive the AI coding agent are kept in a separate execution prompt document, not in this blueprint. This document is the shared reference for scope, structure and decisions; the execution prompt is the operational script handed to the coding tool.

End of document.